Customer 360 + Personalization Platform

Phase 0 — Business Discovery

- Executive Summary

The Customer 360 + Personalization Platform is an enterprise data platform that consolidates customer data from multiple e-commerce systems into a single, trusted customer profile (often called a "Golden Record"). It enables business teams to understand customer behavior, deliver personalized experiences, improve decision-making, and build AI-powered capabilities such as churn prediction and recommendations.

Business Context

Modern e-commerce companies collect customer data from:

- Website

- Mobile App

- CRM

- Orders

- Payments

- Marketing Platforms

- Customer Support

- Loyalty Programs

- Third-party Services

These systems are usually disconnected, resulting in fragmented customer information and inconsistent reporting. The platform will unify these data sources into a governed Customer 360 view.

Expected Business Value

The platform aims to:

- Create one trusted customer profile

- Improve personalization

- Increase customer retention

- Improve marketing effectiveness

- Enable AI and analytics

- Support executive decision-making

Organizations with mature Customer 360 implementations have reported improvements such as higher customer lifetime value, faster time to market, shorter sales cycles, and better customer satisfaction metrics.

- Project Vision

Vision Statement

Build an enterprise-grade, scalable, cloud-native Customer 360 Platform that becomes the single source of truth for customer information, enabling data-driven decisions, personalized customer experiences, and future AI-powered business capabilities.

Long-Term Vision

This platform should evolve over several years into:

- Enterprise Customer Data Platform (CDP)

- Real-time Customer Intelligence Platform

- AI-ready customer data foundation

- Personalization engine

- Customer analytics platform

- Customer insights API

- SaaS-ready product

- Business Goals

Primary Goals

- Create a unified customer profile across all channels.

- Eliminate customer data silos.

- Improve customer understanding.

- Enable personalized experiences.

- Improve business reporting.

- Support executive dashboards.

- Enable AI and machine learning initiatives.

Secondary Goals

- Improve data quality.

- Reduce duplicate customer records.

- Standardize customer identifiers.

- Improve marketing campaign performance.

- Increase customer lifetime value (CLV).

- Reduce customer churn.

- Build a reusable enterprise data platform.

- Business Problem

Current Situation

Customer information exists across multiple independent systems.

For example:

- Website knows browsing behavior.

- Mobile App knows app activity.

- CRM stores customer contact details.

- Order system stores purchases.

- Support system stores complaints.

- Marketing platform stores email engagement.

- Loyalty system stores reward points.

Each system provides only a partial view of the customer.

Core Business Problem

The company lacks a single, trusted, complete customer profile.

This results in:

- Fragmented customer experience

- Duplicate customer records

- Poor personalization

- Inaccurate reporting

- Inefficient marketing

- Limited AI capabilities

These are common challenges cited in Customer 360 implementations because fragmented data prevents consistent customer experiences and analytics.

- Current Challenges

Business Challenges

- Customer data scattered across many systems

- No unified customer identity

- Poor cross-channel visibility

- Generic marketing campaigns

- High customer churn

- Low customer engagement

- Inconsistent executive reports

Technical Challenges

- Multiple databases

- Different schemas

- Duplicate customers

- Missing customer information

- Poor data quality

- Manual reporting

- Limited scalability

- Lack of governance

Operational Challenges

- Marketing cannot accurately target customers.

- Customer support lacks complete customer history.

- Product teams cannot understand the full customer journey.

- Executives receive inconsistent KPIs.

- Why Customer 360

Customer 360 solves the fragmentation problem by combining data from every customer touchpoint into a single governed profile.

Instead of having:

- Website profile

- CRM profile

- Support profile

- Marketing profile

- Order profile

The company gets:

One Customer. One Profile. One Source of Truth.

This unified profile enables:

- Better customer segmentation

- Personalized recommendations

- Churn prediction

- Customer lifetime value analysis

- Better customer support

- AI-ready customer context

AWS identifies data collection, unification, analytics, activation, and governance as the five pillars of a mature Customer 360 strategy

- Expected Business Outcomes

Marketing

- Higher conversion rate

- Better campaign ROI

- Better audience targeting

- Higher ROAS

- Lower CAC

Sales

- Higher CLV

- More repeat purchases

- Increased upselling

- Increased cross-selling

Customer Experience

- Personalized recommendations

- Faster issue resolution

- Better customer satisfaction

- Reduced churn

Executive

- Single source of truth

- Faster reporting

- Better strategic decisions

- Trusted business KPIs

Data & AI

- AI-ready customer profiles

- Customer segmentation

- Recommendation systems

- Churn prediction

- Customer analytics

- Project Scope

- Customer data ingestion

- Customer profile unification

- Identity resolution

- Batch ETL pipelines

- Customer 360 data model

- Business KPIs

- Executive dashboards

- Data quality validation

- Metadata management

- Documentation

Future Scope

- Kafka streaming

- Real-time customer events

- Recommendation engine

- Churn prediction

- Customer segmentation

- LLM-powered customer assistant

- Customer APIs

- MLOps

- Kubernetes deployment

- CI/CD

- Data Governance platform

- Out of Scope

To keep the project manageable, the following are not part of the initial version:

- Building a full e-commerce website

- Payment processing

- Order management system (OMS)

- Warehouse management system (WMS)

- ERP implementation

- Customer-facing mobile applications

- Production-grade authentication

- Real-time recommendation serving

- Large-scale distributed microservices

- Multi-region disaster recovery

These can be added as future extensions.

- Assumptions

The project assumes that:

- Source systems provide accessible customer data.

- Customer identifiers exist and can be matched.

- Historical data is available.

- Business users define KPI requirements.

- Data owners cooperate on schema definitions.

- Cloud infrastructure is available.

- Batch processing is acceptable for the initial release.

- Customer data can legally be processed under applicable privacy policies.

- Constraints

Technical Constraints

- Initial implementation uses GCP.

- Initial version focuses on batch processing.

- Limited infrastructure budget.

- Public datasets may not contain every enterprise scenario.

Business Constraints

- Limited access to real enterprise data.

- Privacy requirements for customer information.

- Need to demonstrate value quickly.

Project Constraints

- Built by a single engineer.

- Incremental delivery over multiple phases.

- Technologies introduced gradually (Kafka, Kubernetes, AI, etc.).

- Success Criteria

The project will be considered successful if it can:

Business Success

- Produce a unified customer profile for each customer.

- Reduce duplicate customer records.

- Enable meaningful customer segmentation.

- Provide trusted business KPIs.

- Support personalized marketing use cases.

Technical Success

- Successfully ingest data from multiple sources.

- Execute reliable pipelines.

- Pass defined data quality checks.

- Generate Customer 360 tables.

- Support scalable architecture for future growth.

———————————————————————————————————————

Phase 1 — Business Understanding

1. E-commerce Industry Overview

E-commerce is the buying and selling of products and services through digital channels such as websites, mobile applications, online marketplaces, and social commerce platforms.

Examples include:

- Amazon

- Shopify stores

- eBay

- Walmart Online

- Alibaba

- Daraz

Unlike traditional retail, e-commerce companies continuously generate digital data from every customer interaction, making data one of their most valuable assets.

2. Top Business Problems

1. Customer Data Silos

Problem

Customer information is scattered across different systems.

Example:

- Website knows browsing history.

- CRM knows contact details.

- Marketing knows email opens.

- Support knows complaints.

- Orders know purchases.

Nobody has the complete picture.

Business Impact

- Poor decisions

- Duplicate customers

- Bad customer experience

- Weak personalization

2. Poor Personalization

Customers expect personalized experiences.

Instead they receive:

- irrelevant emails

- wrong recommendations

- generic offers

This reduces engagement and sales.

3. Customer Churn

Companies often don't know:

- who is leaving

- why they are leaving

- when they are likely to leave

Without a unified customer view, churn signals remain hidden.

4. Duplicate Customer Records

One customer may have multiple IDs:

- Website ID

- CRM ID

- Loyalty ID

- Support ID

This leads to inaccurate reporting and inconsistent customer experiences.

5. Inconsistent KPIs

Marketing reports one number.

Finance reports another.

Sales reports something different.

No one agrees because each team uses different data sources.

6. Slow Decision Making

Executives wait hours or days for reports because data must be manually combined from multiple systems.

7. Poor Customer Support

Support agents cannot see:

- previous purchases

- returns

- loyalty status

- previous complaints

This increases handling time and frustrates customers.

8. Inefficient Marketing Spend

Marketing sends campaigns to everyone.

Without Customer 360 they cannot accurately target:

- high-value customers

- loyal customers

- churn-risk customers

- inactive customers

3. Pain Points

- No single customer view

- Duplicate customer records

- Fragmented customer journey

- Poor recommendations

- Manual reporting

- High churn

- Low repeat purchases

- Low customer lifetime value

- Marketing waste

- Poor customer support

4. Data Challenges

These are the problems you (the Data Engineer) will solve.

Multiple Data Sources

Customer data comes from many systems.

Different Formats

Examples:

CRM

Customer_ID

Orders

CustID

Website

User_ID

Support

Email

You need to match them into one customer.

Data Quality

Problems include:

- Missing emails

- Wrong phone numbers

- Duplicate names

- Invalid addresses

- Null values

Identity Resolution

Is

Saad@gmail.com

the same person as

Muhammad Saad

This is one of the hardest Customer 360 challenges.

Real-Time Updates

If a customer places an order now,

Marketing should know immediately—not tomorrow.

Data Governance

Questions include:

- Who can access customer data?

- How do we protect privacy?

- How do we comply with regulations?

5. Operational Challenges

Although Customer 360 is customer-focused, operations still face challenges:

- Manual customer matching

- Duplicate records

- Slow analytics

- Different customer IDs

- Delayed reporting

- Disconnected departments

- Poor data quality

- No real-time customer insights

6. Business KPIs

Customer KPIs

- Total Customers

- Active Customers

- New Customers

- Returning Customers

- Customer Lifetime Value (CLV)

- Average Order Value (AOV)

- Repeat Purchase Rate

- Churn Rate

- Customer Retention Rate

Marketing KPIs

- Customer Acquisition Cost (CAC)

- Return on Ad Spend (ROAS)

- Email Open Rate

- Click Through Rate (CTR)

- Conversion Rate

- Campaign ROI

Sales KPIs

- Revenue

- Orders

- Revenue per Customer

- Average Basket Size

- Upsell Rate

- Cross-sell Rate

Customer Experience KPIs

- Net Promoter Score (NPS)

- Customer Satisfaction (CSAT)

- First Response Time

- Ticket Resolution Time

7. Stakeholders

| Stakeholder | Why they need Customer 360 |
| --- | --- |

| CEO | Overall business growth and customer strategy |
| --- | --- |

| CMO / Marketing | Personalization, campaign performance, segmentation |
| --- | --- |

| Sales Team | Identify high-value customers and upsell opportunities |
| --- | --- |

| Customer Support | Full customer history for faster issue resolution |
| --- | --- |

| Product Team | Understand user behavior and feature adoption |
| --- | --- |

| Data Scientists | Build churn, recommendation, and CLV models |
| --- | --- |

| Data Engineers | Integrate and maintain trusted customer data |
| --- | --- |

| Finance | Measure customer profitability and revenue by segment |
| --- | --- |

| Operations | Monitor customer journey and service quality |
| --- | --- |

| Executives | Company-wide dashboards and KPIs |
| --- | --- |

8. Business Questions

Marketing

- Which campaign generated the highest revenue?

- Which campaign has the highest ROAS?

- Which customers should receive this promotion?

- Which channel acquires the best customers?

- What is our Customer Acquisition Cost (CAC)?

- Which customer segments convert best?

Sales

- Who are our highest-value customers?

- Which customers are likely to buy again?

- Which products are frequently purchased together?

- Which customers are ready for upselling?

- Which customers are ready for cross-selling?

Customer Success / Support

- Which customers have unresolved issues?

- Which VIP customers need immediate attention?

- Which customers contacted support most often?

- What is the average resolution time?

- Which issues cause the highest dissatisfaction?

Product

- Which features do customers use most?

- Which pages have the highest abandonment?

- Which products are viewed but rarely purchased?

- Where do customers drop off during checkout?

Finance

- What is today's revenue?

- Revenue by customer segment?

- Which customers generate the highest profit?

- What is the Customer Lifetime Value (CLV)?

- Which channels generate the best ROI?

Executive Leadership

- How many active customers do we have?

- What is our customer retention rate?

- What is our churn rate?

- Which regions are growing fastest?

- Which customer segment contributes the most revenue?

- Are personalization initiatives improving revenue and retention?

Data Science / AI

- Who is likely to churn?

- Which products should we recommend next?

- Which customers have the highest lifetime value potential?

- Which customers should receive personalized offers?

- Which behaviors predict future purchases?

__________________________________________________________________

Phase 2 — Requirements

Functional Requirements

Examples:

- Create unified customer profile

- Track customer journey

- Calculate CLV

- Customer segmentation

- Churn indicators

- Campaign attribution

- Personalized recommendations

Non-functional Requirements

- Scalability

- Security

- Reliability

- Availability

- Performance

- Cost optimization

- Data freshness

- Disaster recovery

- Auditability

- Privacy

These are often overlooked in student projects but are standard in enterprise design.

____________________________________________________________________________

Phase 3 — Data Discovery

| Sources | Owner | Update Frequency | Data Format | Size | Expected daily records | Historical retention | Data sensitivity | Schema | Desc |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

Phase 4 — Data Contracts

For every source:

- Columns

- Datatype

- Nullable

- Primary Key

- Foreign Key

- Business Rules

- Update Frequency

- Duplicate possibility

- Late arriving possibility

- Owner

- SLA

Phase 5 — Data Quality

Document:

- Completeness

- Uniqueness

- Accuracy

- Consistency

- Timeliness

- Validity

- Integrity

For every rule write:

- Rule

- Business reason

- Validation

- Action if failed

Phase 6 — Architecture

2.1 High-Level Architecture

Purpose: Show how source systems feed raw ingestion, transformation, identity resolution, customer profile creation, analytics, and downstream activation.

Components:

- Source systems.

- Ingestion layer.

- Raw storage.

- Standardization layer.

- Identity resolution.

- Customer 360 store.

- Analytics and BI.

- Activation interfaces.

- Governance and security controls.

Design decisions:

- Raw landing is separated from transformation.

- Identity resolution is centralized.

- Governance is cross-cutting, not isolated.

- Consumption is separated from core data processing.

Trade-offs:

- More layers increase orchestration overhead.

- The design is more defensible for enterprise review and reprocessing.

Figure 1. Enterprise Customer 360 high-level architecture reference.

2.2 Logical Architecture

Purpose: Define the domain-level structure independent of cloud vendor specifics.

Components:

- Core customer domain.

- Engagement domain.

- Operations domain.

- Enrichment domain.

- Raw zone.

- Standardized zone.

- Identity zone.

- Curated zone.

- Consumption zone.

Design decisions:

- Domain separation reflects source ownership and business ownership.

- Identity resolution is its own zone because Customer 360 depends on survivorship and matching logic.

- Curated outputs are derived only after DQ checks and identity matching.

Trade-offs:

- More logical zones mean more pipeline steps.

- The result is easier debugging and clearer ownership boundaries.[5]

2.3 Physical Architecture

Purpose: Map the logical design onto GCP services.

Components:

- Cloud Storage for raw/bronze storage.

- BigQuery for standardized, curated, and mart layers.

- Cloud Composer for orchestration.

- Dataproc Spark for heavy processing when necessary.

- dbt for SQL-based transformations.

- Data Catalog for metadata.

- IAM and KMS for security.

- Cloud Monitoring and Logging for observability.

Design decisions:

- BigQuery is the primary analytical engine because the project is GCP-first and batch-first.[4][5]

- Spark is reserved for cases where SQL becomes inefficient or too complex.

- Cloud Composer remains the main orchestrator because dependency management matters across many source systems.

Trade-offs:

- BigQuery is cost-efficient for elastic workloads but can become expensive with poorly designed queries.

- Dataproc adds power but also operational complexity, so it must remain selective.[5]

Figure 2. Physical service mapping on GCP.[3][5]

2.4 End-to-End Data Flow

Purpose: Show the complete path from source systems to governed consumption.

Flow:

- Source systems emit batch files, CDC streams, API exports, or events.

- Raw data lands unchanged in Cloud Storage.

- Schema and DQ checks validate raw ingestion.

- Standardization normalizes types, keys, and business rules.

- Identity resolution merges records into a unified person view.

- Curated Customer 360 tables and marts are built in BigQuery.

- BI tools, APIs, and ML jobs consume governed outputs.

Design decisions:

- DQ happens before promotion.

- Quarantine tables absorb invalid records.

- Raw data is preserved for replay.

Trade-offs:

- More gating adds latency.

- The reward is higher trust and safer downstream consumption.

2.5 Batch Pipeline

Purpose: Deliver the MVP with stable, predictable, reproducible processing.

Components:

- Airflow DAGs.

- Scheduled extraction jobs.

- Raw Cloud Storage landing.

- dbt transformations.

- DQ tests.

- BigQuery publish layer.

Design decisions:

- Batch is the default path because the project explicitly allows it for the initial release.[4]

- Partitioning by source and ingest date is mandatory for backfills and replay.[5]

Trade-offs:

- Batch does not satisfy “immediate” personalization use cases.

- It does, however, reduce complexity and operational risk.

2.6 Streaming Pipeline

Purpose: Provide the future real-time event path for clickstream, mobile, payments, fraud, and behavioral triggers.

Components:

- Kafka or Pub/Sub.

- Stream processors.

- Streaming identity resolution.

- Near-real-time marts.

- Feature store or activation APIs.

Design decisions:

- Streaming is additive, not a replacement for batch.

- Topic partitioning should preserve ordering by customer or session key.

Trade-offs:

- Better freshness.

- More operational burden, schema management, lag monitoring, and replay concerns.[1][3]

2.7 Identity Resolution

Purpose: Merge fragmented identifiers into a single customer profile.

Components:

- Deterministic matching.

- Probabilistic matching.

- Survivorship rules.

- Link tables.

- Golden record output.

Design decisions:

- Identity is a dedicated stage because it is central to Customer 360 and difficult to debug if embedded in generic transformation logic.[3]

- Source trust priority must be explicit and versioned.

Trade-offs:

- Matching logic is more complex than simple joins.

- The result is a profile that business teams can actually trust.

2.8 Customer 360 Pipeline

Purpose: Produce the authoritative customer profile and downstream journey/history views.

Components:

- Unified customer dimension.

- Journey fact.

- Interaction fact.

- Campaign engagement fact.

- Orders, support, loyalty, and product-related facts.

Design decisions:

- The profile is a governed product, not just a table.

- Fact tables retain event history; the profile stores the current best state.

Trade-offs:

- Requires tight modeling discipline.

- Enables both operational and analytical use cases.

2.9 Security Architecture

Purpose: Protect sensitive customer, payment, and consent data.

Components:

- IAM.

- Least privilege.

- KMS encryption.

- Secret Manager.

- Row-level security.

- Column-level security.

- Data masking.

- Audit logs.

Design decisions:

- Security controls must be enforced at the platform level, not only in application code.[2][3]

- Different data classes require different access policies.

Trade-offs:

- More policy work.

- Better compliance and safer sharing.

2.10 Monitoring Architecture

Purpose: Observe health, data quality, cost, and operational behavior.

Components:

- Cloud Monitoring.

- Cloud Logging.

- DAG monitoring.

- Job monitoring.

- DQ monitoring.

- Cost monitoring.

- Alerts and dashboards.

Design decisions:

- Monitoring should include both technical and business indicators.

- Data quality trends must be visible, not only failure events.

Trade-offs:

- More metrics add noise.

- Proper thresholds and routing reduce alert fatigue.

2.11 CI/CD Architecture

Purpose: Ensure safe promotion of code, SQL, orchestration, and infrastructure changes.

Components:

- GitHub or equivalent source control.

- Automated tests.

- dbt validation.

- Terraform plan/apply.

- Dev and prod environments.

- Manual approval gates.

Design decisions:

- Separate dev and prod environments.

- Use infrastructure as code.

- Require approval before production changes.

Trade-offs:

- Slower release velocity.

- Much lower risk of breaking customer data pipelines.

Phase 7 — Technology Decisions

| Technology | Why selected | Alternatives | Why rejected | Cost considerations | Pros | Cons | Enterprise adoption | Future scalability |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Python | Ingestion, orchestration helpers, data validation, future ML | Java, Scala, Go | Slower iteration, weaker fit for your single-engineer delivery model | Low | Strong ecosystem, good GCP support | Slower for heavy compute | Very high | High |
| SQL | Warehouse transformations and metrics | Python-only transforms | Harder to govern and optimize | Low | Declarative, testable, business-readable | Weak for fuzzy matching | Universal | Very high |
| GCP | Cloud target selected by project constraints | AWS, Azure | Not aligned with the project constraint | Medium | Strong BigQuery ecosystem | Vendor lock-in | High | High |
| BigQuery | Main warehouse and analytical engine | Snowflake, Redshift, Synapse | Project is GCP-first; BigQuery is simpler under current constraints | Usage-based | Serverless, scalable, strong security integration | Query cost risk | Very high | High |
| Cloud Storage | Immutable raw landing zone | Direct-to-warehouse landing | Removes replay and auditability | Low | Cheap, durable, simple | Requires partition discipline | Very high | High |
| Spark | Heavy transforms and complex matching | SQL-only | Some logic is too awkward in pure SQL | Medium | Good for scale and custom logic | More operational overhead | Very high | High |
| Airflow | Orchestration and dependency control | Scheduler chaining, ad hoc scripts | Insufficient orchestration depth | Medium | Mature scheduling model | Operational overhead | Very high | High |
| dbt | SQL transformation, testing, docs | Hand-written scripts | Less governance and lineage | Low | Excellent maintainability | Not ideal for fuzzy identity logic | Very high | High |
| Kafka | Future streaming backbone | Pub/Sub only | Not needed for MVP | Medium to high | Industry standard streaming log | Operational complexity | Very high | High |
| Terraform | Infrastructure as code | Manual console setup | Not reviewable or reproducible | Low | Repeatable, auditable | Learning curve | Very high | High |
| Kubernetes | Future container orchestration | Cloud Run only | Too heavy for MVP | Medium to high | Portable and scalable | Operationally expensive | Very high | Very high |

Phase 8 — Data Modeling

Databricks’ medallion guidance and Salesforce Data 360 both support the idea of progressively refined data layers, with identity resolution and governed customer models as core outputs. Your model should therefore include both analytical facts and a unified customer profile layer.[6][3]

4.1 Conceptual model

Entities:

- Customer.

- Account.

- Order.

- Product.

- Support Case.

- Campaign.

- Loyalty Activity.

- Payment.

- Return.

- Shipment.

- Clickstream Event.

- Consent.

4.2 Logical model

Core modeling choices:

- A conformed customer dimension.

- A separate identity bridge table.

- Event facts for behavior and transactions.

- SCD handling for customer and product attributes.

4.3 Physical model

Recommended BigQuery objects:

- dim_customer_360

- bridge_customer_identity

- fact_order

- fact_order_item

- fact_support_case

- fact_campaign_engagement

- fact_clickstream_event

- fact_loyalty_activity

- fact_payment

- fact_return

- dim_product

- dim_campaign

- dim_date

4.4 Star schema

Fact tables

- Orders.

- Campaign performance.

- Support.

- Customer interaction.

- Customer journey.

- Payments.

- Returns.

- Loyalty events.

Dimension tables

- Customer.

- Product.

- Campaign.

- Date.

- Channel.

- Device.

- Geography.

- Consent state.

4.5 ER model guidance

The ER model should show:

- One customer can have many orders.

- One customer can have many support tickets.

- One customer can have many campaign engagements.

- One order can have multiple line items.

- One product can appear in many order items.

- One customer can have many identities linked through a bridge table.

Figure 3. Conceptual data model reference.[6][3]

Decision: Keep the warehouse-centric star schema, but add identity bridges and event-level facts so the model supports both BI and AI use cases.

___________________________________________________________________________

Phase 9 — Pipeline Design

Include:

- Batch Flow

- Streaming Flow

- Incremental Loads

- Full Loads

- CDC Strategy

- Retry Strategy

- Scheduling

Dependencies5.1 Batch pipeline

- Scheduled Airflow DAGs.

- API pulls, CDC snapshots, SFTP, and exports.

- Raw landing in Cloud Storage.

- Validation and schema checks.

- dbt standardization and marts.

- BI and profile publish.

5.2 Streaming pipeline

- Kafka or Pub/Sub for clickstream, mobile, and event-driven sources.

- Stream processing for sessionization and near-real-time updates.

- Incremental profile refresh.

- Late-event handling with checkpoints.

5.3 Incremental loads

- Prefer CDC when source systems support it.

- Use watermark logic for event tables.

- Reprocess only affected partitions when possible.

5.4 Full loads

- Use full refresh only for small dimensions or scheduled reconciliation.

- Never use full reloads as the default for large facts.

5.5 Retry strategy

- Retry transient failures automatically.

- Quarantine bad files or records.

- Do not retry schema-breaking changes blindly.

5.6 Scheduling and dependencies

- Master customer and orders should have the highest cadence.

- Marketing, support, and loyalty can follow.

- Product and reference data can usually run daily.

Best practice: Use idempotent jobs so reruns do not create duplicate records.

Phase 10 — Failure Scenarios

| Failure scenario | Detection | Recovery | Retry | Alerting | Business impact | Prevention |
| --- | --- | --- | --- | --- | --- | --- |
| Source API outage | Missing file/API response | Skip and rerun after recovery | Exponential backoff | High severity alert | Delayed profile refresh | Cached extracts and retries |
| Duplicate event delivery | Dedup key violations | Quarantine duplicates | Controlled replay | Medium alert | Inflated metrics | Idempotent ingestion |
| Schema drift | Schema validation failure | Hold batch, notify owner | Only after approval | Critical alert | Downstream breakage | Contract enforcement |
| Late-arriving data | Watermark anomaly | Reprocess affected window | Batch replay | Low to medium | Freshness lag | Backfill design |
| Bad consent update | Policy mismatch | Roll back activation output | Manual correction | Critical alert | Compliance risk | Approval workflow |
| Failed identity merge | Matching rule conflict | Send to exception review | Manual review | High alert | Incorrect golden record | Survivorship auditing |
| Warehouse cost spike | Monitoring threshold | Pause noncritical jobs | Resume after review | Finance alert | Budget overrun | Query optimization |

Phase 11 — Security

7.1 Required controls

- IAM with least privilege.

- Separate service accounts for ingestion, transformation, and consumption.

- KMS encryption at rest.

- TLS in transit.

- Secret Manager for credentials.

- Row-level security for region or business-unit filtering.

- Column-level security for PII and PCI fields.

- Data masking for email, phone, and payment attributes.

- Audit logs for reads, writes, exports, and admin actions.

7.2 Privacy protection

- Consent-aware activation.

- Purpose-limited sharing.

- Deletion and correction workflow.

- Data retention by class.

- Restricted access to raw sensitive fields.

Decision: Security must be enforced in the warehouse and governance layer, not left to each downstream application.

Phase 12 — Monitoring

8.1 Monitoring dimensions

- Pipeline success and failure.

- SLA and freshness lag.

- Record volumes.

- Duplicate rates.

- DQ test pass/fail rates.

- Cost per dataset and job.

- Infrastructure health.

- Job duration and retries.

8.2 Dashboards

- Executive dashboard for business health.

- Engineering dashboard for job and data health.

- Security dashboard for access and audit events.

- Finance dashboard for cost.

8.3 Alerting

- Critical alerts for identity, consent, and payment failures.

- Warning alerts for freshness lag and volume anomalies.

- Informational alerts for minor DQ drift.

Best practice: Alert on symptoms that matter to users and data consumers, not on every internal metric.

_______________________________________________________________

Phase 13 — Data Governance

9.1 Governance components

- Metadata management.

- Data lineage.

- Data catalog.

- Ownership.

- Business glossary.

- Data classification.

- Data retention.

- Access policies.

- Approval workflows.

9.2 Governance policy examples

- PII must be tagged and masked.

- PCI data must never be broadly exposed.

- Raw data retention must match business and legal needs.

- Every curated dataset must have an owner and steward.

- Identity merge rules must be auditable.

9.3 Business glossary

The glossary should define:

- Customer.

- Active customer.

- Golden record.

- Consent.

- Churn.

- CLV.

- AOV.

- Revenue.

- Campaign engagement.

- Support case resolution.

Phase 14 — AI Roadmap

This is where your project becomes unique.

Customer 360

↓

Customer Segmentation

↓

Recommendation Engine

↓

LLM Customer Assistant

↓

Customer Intelligence Agent

AWS specifically positions Customer 360 as the foundation for personalization, analytics, and AI-driven customer experiences.

Phase 15 — Project Roadmap

Break into milestones.

Phase 1

Business Understanding

Phase 2

Architecture

Phase 3

Batch Pipeline

Phase 4

Streaming

Phase 5

Monitoring

Phase 6

Data Quality

Phase 7

Governance

Phase 8

AI

What else should you add?

To make this a portfolio project that stands out, I'd add:

- Data lineage diagrams

- Business glossary

- Data dictionary

- ER diagrams

- Sequence diagrams

- API specifications (OpenAPI)

- Data catalog

- Cost estimation

- Capacity planning

- Performance benchmarking

- Security threat model

- Risk register

- Testing strategy (unit, integration, data validation)

- Infrastructure as Code plan

- CI/CD deployment plan

- Observability dashboard design

- README for each component

- Architecture Decision Records (ADRs) explaining why major design choices were made

These are the kinds of artifacts that distinguish an enterprise engineering project from a typical GitHub ETL project.

Project requirements

Your project requirements should be grouped into:

Business

- Unified customer profile

- Personalized recommendations

- Customer analytics

- Executive dashboards

Technical

- Batch and streaming ingestion

- Scalable processing

- Reliable orchestration

- Data quality validation

- Monitoring and alerting

- Secure access control

Operational

- Logging

- Error handling

- Recovery procedures

- SLA targets

- Cost monitoring

- Documentation

Future

- Kafka integration

- Kubernetes deployment

- Terraform-managed infrastructure

- AI/ML models

- LLM-powered insights

- MLOps pipeline

When should you start building?

Don't wait until you learn every technology.

I would follow this order:

- Finish the complete Project Design Document.

- Finalize business requirements and KPIs.

- Define data sources and contracts.

- Design the architecture.

- Build a small MVP with Python, GCP, BigQuery, dbt, and Airflow.

- Add Spark when data volume or transformations justify distributed processing.

- Introduce Kafka for real-time events.

- Containerize with Docker.

- Provision infrastructure with Terraform.

- Deploy on Kubernetes.

- Add monitoring, governance, CI/CD, and AI capabilities incrementally.